## Slide 1: PixlPix

## Slide 2: AGENDA
Issue List
Remaining Issues
Customer Feedback
Changes to be made from Customer Feedback

## Slide 3: Issue List

## Slide 4: Issues
Issue | Resolved Date
Posts cannot be edited | 10/24
Pictures do not upload | 10/5
No likes and comments | 10/19
Following does not work properly | 11/1
No Chronological Feed | 9/25
User Accounts do not work properly | 9/23
Profiles do not exist | 10/12

## Slide 5
Issue | Resolved Date
User Bio does not exist | 10/12
Users cannot follow each other | 10/19
No following only feed | 11/3
UI could be improved | (always room for improvement)
Some Images show up too big | 10/31
Liking and following are links not buttons | 11/6
User profile pictures do not work | 11/2
Hosting does not work | 10/30
No user search | 10/12
Users cannot see their following/follower list | 11/6
App not integrated with react | (discussed later)

## Slide 6
Issue | Resolved Date
DMs have not been added | (Discussed later)
No site Logo | (Discussed Later)
No production Server | 11/3
Production Server needs to save on updates | Needs Resolved

## Slide 7: Burn Down Graph
Chart: 
| 45200 | 45206 | 45213 | 45220 | 45227 | 45235
Num Issues | 20 | 19 | 16 | 14 | 11 | 3

## Slide 8: Remaining Issues

## Slide 9: UI could be improved
UI has been improved slightly in the following ways
Navbar has been improved
Everything that should be a button is
Moved some buttons to be more intuitive
Why is this issue not resolved?
UI I think is something that can always be improved, so has the UI improved from where it was? Yes, however I do not think that this is something I think we can always be improving.

## Slide 10: App not integrated with react
After looking into having a react front-end with a Django back-end it is too far into the project to switch as there is not enough time remaining.

## Slide 11: NO DM
While DMs would be a fun feature to add to the app, they were never actually in our initial feature list. It is a feature that is at the top of the list to add if we have enough time. It was initially slated as part of features that would be added after initial release.

## Slide 12: No Site Logo
We have created some mockups of logos using AI image generators; however we have not decided on one specifically yet. We could just use PixlPix in an interesting font as our logo as many tech companies do these days.

## Slide 13: Production server
When code is pushed to the repo, the production server does not save the photos uploaded before the push, so posts appear without an image.
Can be fixed by saving into a json file then having the json file be saved then reuploaded on push

## Slide 14: Customer feedback
Emily
“PixlPix is a fun platform. It’d be even better if there was a way to post with just words”
Kurtis
“After some use, the over all use and feel is good. Things work like they should without issue. I think the login screen could be arranged differently to accommodate a phone vertical layout. I would also like to see how many comments are on a post.”
Jason
“The PixlPix website is an easy way to share and view pictures of friends. The interface is simple to use and understand. It quickly connected to my photo album and allowed me to seamlessly upload photos for friends to see. The ability to comment on others was great.”
Rowan
“The UI was highly intuitive. All the basic functions of the website worked well. It was nice to look at, being a good color combination and good design.”
Kieran
“I really like the way the site looks, its clean and not to0 much. The site ran well and the UI was easy to figure out”

## Slide 15: Changes to be made after customer feedback
UI tweaking on login page for mobile use
Comment Count

## Slide 16: Demo?